|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | **Cyber Incident Response Plan Objectives and Evaluation** | | |
| **STUDENT NAME:** | **Habib MUSTAFAWI** | | |
| **STUDENT ID:** | **102053200** | **WEEK #(& dates covered):** | **8 (24th – 30th April)** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Research and look for Cyber Incident Response Plans that our model can use.** | **1.5 Hours** |
| **Research and learn how to use Gradio for altering our GUI** | **1.5 Hours** |
| **Supervisor Meeting** | **0.5 Hours** |
| **Team meeting to discuss what we want our prototype GUI to look like and what AI model we need to train.** | **0.7 Hours** |
| **TOTAL WEEKLY TIME SPENT** |  |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Research different AI models to find one that we can fine-tune** | **Week 9** |
| **Start on System Architecture Design and Research Report** | **Early Week 9** |
| **Client Meeting** | **Mid-Week 9** |
| **3.ISSUES/PROBLEMS** |  |
| **Client was not available for meeting in Week 8** |  |