|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Cyber Incident Response Plan Objectives and Evaluation | | |
| **STUDENT NAME:** | **Thomas Davis** | | |
| **STUDENT ID:** | **103203475** | **WEEK #(& dates covered):** | **Week 6 (3 Apr – 16 Apr)** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Continued research on OpenAI and the systems involved** | **2 hour** |
| **Research into Gradio (UI tool)** | **30 minutes** |
| **Team meeting to discuss System Requirements Specification (SRS)** | **30 minutes** |
| **TOTAL WEEKLY TIME SPENT** | **3 hours** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Meetings with team, supervisor and client** | **Week 7** |
| **Further research into OpenAI and Gradio** | **Week 7** |
| **Further research / collection of cyber incident response plans** | **Week 7** |
| **Testing of model / beginning to look into model types and preferrable options** | **Week 7** |
| **Complete SRS** | **Week 7** |
| **3.ISSUES/PROBLEMS** |  |
|  |  |