|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Cyber Incident Response Plan Objectives and Evaluation | | |
| **STUDENT NAME:** | **Thomas Davis** | | |
| **STUDENT ID:** | **103203475** | **WEEK #(& dates covered):** | **Week 7 (17 Apr –23 Apr)** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Had team meeting, discussed the use of python, Gradio and the need to collect more cyber incident response plans** | **30 minutes** |
| **Had supervisor meeting** | **30 minutes** |
| **Had client meeting to catch up and get some feedback regarding our progression and product so far** | **15 min** |
| **Testing and research regarding Gradio (UI tool) and its use case for our project** | **1 hour** |
| **Working on the System Architecture Design and Research Report** | **30 minutes** |
| **TOTAL WEEKLY TIME SPENT** | **2.75 hours** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Meetings with team, supervisor and client** | **Week 8** |
| **Testing of Gradio user interface** | **Week 8** |
| **Further research / collection of cyber incident response plans** | **Week 8** |
| **3.ISSUES/PROBLEMS** |  |
|  |  |