|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Cyber Incident Response Plan Objectives and Evaluation | | |
| **STUDENT NAME:** | **Thomas Davis** | | |
| **STUDENT ID:** | **103203475** | **WEEK #(& dates covered):** | **Week 6 +Mid semester break (4 Aug – 17 Sep)** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Continued development of Gradio UI**   * **Researched and implemented UI options and the analysis tab** | **2 hours** |
| **Continued development on the system analysis tab**   * **Researched and implemented output analysis** * **Working on predetermined words / sentences** | **4 hours** |
| **Had supervisor meeting**   * **Discussed completed work and mid semester break** * **Discussed worklogs** * **Discussed work to be done this week and shown next week** * **Discussed completed tasks** | **30 minutes** |
| **TOTAL WEEKLY TIME SPENT** | **4 hours** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Have client meeting** | **Every week** |
| **Have further team and supervisor meetings** | **Every week** |
| **Continue development of project – specifically Gradio UI** | **Week 6** |
| **3.ISSUES/PROBLEMS** |  |
|  |  |