|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Cyber Incident Response Plan Objectives and Evaluation | | |
| **STUDENT NAME:** | **Thomas Davis** | | |
| **STUDENT ID:** | **103203475** | **WEEK #(& dates covered):** | **Week 7 (18 – 24 Sep)** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Implemented new design to the Gradio UI**   * **Changed the output section to now include multiple tabs including the text output, response analysis, response score** | **4 hours** |
| **Had supervisor meeting**   * **Discussed worklogs** * **Discussed work to be done this week and work to be complete for next week** * **Discussed completed tasks** | **30 min** |
| **Begun research on displaying chat history and implementing multiple folders for knowledge base** | **2 hours** |
| **TOTAL WEEKLY TIME SPENT** | **6.5 hours** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Implement a chat history output** | **Weeks 7 - 8** |
| **Have further team and supervisor meeting** | **Every week** |
| **Continue to develop / update Gradio UI** | **Weeks 7 - 9** |
| **3.ISSUES/PROBLEMS** |  |
|  |  |