|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Cyber Incident Response Plan Objectives and Evaluation | | |
| **STUDENT NAME:** | **Thomas Davis** | | |
| **STUDENT ID:** | **103203475** | **WEEK #(& dates covered):** | **Week 8 (25 Sep – 1 Oct)** |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Implemented new design to the Gradio UI**   * **Added another section to the output section, this included a chat history that displays an active chat history between the user and the chatbot** * **Added buttons below the user input, these buttons allow the user to select a specific playbook / topic which will alter the output and output analysis** | **4 hours** |
| **Had supervisor meeting**   * **Discussed development** * **Discussed client meeting** * **Discussed end of semester convention**   **Discussed completed tasks** | **30 min** |
| **Has client meeting**   * **Showed client updated program with new UI and output analysis** * **Discussed any changes he wanted to make** | **30 min** |
| **Implemented a new folder system for the knowledge base**   * **Now when a certain playbook is selected, a separate folder is selected and used to load provided cyber incident response plans** | **2 hours** |
| **TOTAL WEEKLY TIME SPENT** | **7 hours** |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Have further team and supervisor meeting** | **Every week** |
| **Begin testing** | **Weeks 9 - 11** |
| **Fine tune chatbot’s responses** | **Week 9** |
| **3.ISSUES/PROBLEMS** |  |
|  |  |